**Task Schedule 2 for Launching Version 1.0**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Task** | **Due** | **Assigned Persons** |
| 1 | Add favorite functionality to each item | Thursday, July 24 | **Marco** |
| 2 | Create a list from the name of the items that their graphical icons are not from the “IconArchives” | Friday, July 25 | **Daniel** |
| 3 | Finalize the pre-defined list of items | Friday, July 25 | **Daniel** |
| 4 | Reorganize the “Grocery\_List\_Items” in another Excel Sheet | Friday, July 25 | **Marco** |
| 5 | Transfer the item info from Excel Sheet to SQLite database | Monday, July 28 | **Daniel/Marco** |
| 6 | Write the code for categorizing items in the pre-defined list | Wednesday, July 30 | **Daniel** |
| 7 | Add a column to the internal database to keep the default unit of measurement for each item | Monday, July 28 | **Marco** |
| 8 | Finalize the item info pop-up page with all the Units(quantity, weight, case), besides Amount, Brand, and Organic. | Tuesday, July 29 | **Marco** |
| 9 | Add an empty  Brands Table with  “Brand Name”+”Icon” | Tuesday, July 29 | **Marco** |
| 10 | "Add Item/Store Button" to the end of the list of favorites in the “Favorites Page” | Wednesday, July 30 | **Marco/Daniel** |
| 11 | Write the code for internally storing the list of favorites from the "List View" and link that to the "Favorites View" | Friday, August 1 | **Daniel/Marco** |
| 12 | Add "Default User Location" to the settings with option for saving the location with user's desired name | Monday, August 4 | **Marco** |
| 13 | Show all the neighboring stores for the current location (in the settings), choose a store, display information of the selected store, add/remove that store from the favorite stores | Tuesday, August 5 | **Daniel** |
| 14 | Add "Change Location" drop down to the page of available stores | Tuesday, August 5 | **Daniel** |
| 15 | For "Item Search": Find the user's item from the internal databse of item's list, then show the price for that item from the available stores. The same for "Store Search”. | Thursday, August 7 | **Marco/Daniel** |