**Task Schedule 3 for Launching Version 1.0**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Task** | **Due** | **Assigned Persons** |
| 1 | Add a column to the internal database to keep the default unit of measurement for each item. | Monday, August 25 | **Marco** |
| 2 | Add an empty  “Brands Table” with  “Brand Name”+”Icon” columns. | Monday, August 25 | **Marco** |
| 3 | Make the ”Save Button” on “New List” bigger. | Monday, August 25 | **Daniel** |
| 4 | Reorganize/change the buttons on “ListViewActivity”. | Tuesday, August 26 | **Marco** |
| 5 | Link “Add item by store” to the “Store Page”. | Monday, August 25 | **Daniel** |
| 6 | -In “Home Page”, add Graphical Icons+Descriptions for each option (manage lists, new list, favorites)  -Change the background color | Tuesday, August 26 | **Daniel** |
| 7 | In “Settings” page:  -Change the background color  -Add “sliding buttons” for On/Off | Tuesday, August 26 | **Marco** |
| 8 | Change the “Default Location” to “Home”. | Wednesday, August 27 | **Daniel** |
| 9 | Make the drop down for “GPS Location/Home” bigger. | Wednesday, August 27 | **Marco** |
| 10 | Create/Add the “About” page | Wednesday, August 27 | **Marco** |
| 11 | Add the following functionalities for connecting to the external database:  - retrieve items and their info  - add items which are not already in internal database for the items | Thursday, August 28 | **Daniel/Marco** |
| 12 | Add a "Back Button” to the list view. | Thursday, August 28 | **Daniel** |
| 13 | “Search bar” on the “Home page” should look for a single item within all the available stores and returns the price from each:  Search for the user's item from the internal database for items, then show the price for that item from the available stores. The same for "Store Search”. | Friday, August 29 | **Daniel/Marco** |