**Task Schedule 5 for Launching Version 1.0**

|  |  |  |
| --- | --- | --- |
|  | **Task** | **Due** |
| 1 | 1) The information retrieved from table is not correct 🡪 Fix  2) Ask Daniel for the dummy table with these fields:  Name, ID, Description, Brand, Store ID, DateValidFrom, DateValidTo, Barcode | Friday, Oct. 3 |
| 2 | Add a graphical icon for “Add Item” next to “Add Item by Store”, and put the “Check price” button underneath those two buttons. | **Done** |
| 3 | Fix🡪 The item list is repeated twice when you revisit the page. | Sunday, Oct. 5 |
| 4 | Rewrite the info in the “About” page | Monday, Oct. 6 |
| 5 | A pop-up window needs to be displayed when an item is added by search. | Tuesday, Oct. 7 |
| 6 | If “Home” (Default Location) is NOT specified, the store loading page is crashing. | Wednesday, Oct. 8 |
| 7 | In “Settings”, for Home address:  1) The previously entered address needs to show up when editing the address.  2) Keep the previous address if the new entered address is incorrect  3) Add “Postal Code” field. Make sure it is accepted if only postal code is entered.  4) Remove the default address 🡪 Make sure the app does not crash at Store Page if there is no Home Address | **Done** |
| 8 | If the Home address is invalid, then App crashes when a store is selected 🡪 Fix it. | **Done???** |
| 9 | Change the background color for the HomePage | Friday, Oct. 10 |
| 10 | Add a pop-up to the “Store Page”. | Saturday, Oct. 11 |