**Task Schedule for Launching Version 1.0**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Task** | **Due** | **Assigned Persons** |
| 1 | Internal database for keeping a predefined list of the items. | Thursday, July 2 | **Daniel/Marco** |
| 2 | External database for item info (price, description ...). | Thursday, July 2 | **Daniel/Marco** |
| 3 | Adding graphical icons for item browsing in New List page. | Monday, July 6 | **Daniel:** Food Items  **Marco:** Personal Hygiene and House care Items |
| 4 | Adding the three categories for items in "Item Browser" page. | Monday, July 6 | **Daniel** |
| 5 | Adding Item Info page (Brand, Unit Size, ...) | Tuesday, July 7 | **Marco** |
| 6 | Add “Price Check” functionality in “List View” page. (for this version items are added from a predefined list and there is no adding items from stores) | Tuesday, July 7 | **Daniel** |
| 7 | Completing the Favorites page Item/Store (populating the list based on user history + adding favorites manually) | Wednesday, July 8 | **Daniel:** Stores  **Marco:** Items |
| 8 | Side Menu referenced to the relevant pages. | Wednesday, July 8 | **Daniel** |
| 9 | Settings in Side Menu to keep user address/preferences. | Thursday, July 9 | **Marco** |
| 10 | Adding the "Store Info" page | Thursday, July 9 | **Daniel** |
| 11 | Use "Google Places API" for finding stores in: "General Search Results" and "Favorites" pages. | Monday, July 14 | **Daniel/Marco** |
| 12 | Final Debugging before release of the App. | Tuesday, July 15 | **Daniel/Marco** |